Rodrigo Yoshima
blog.aspercom.com.br
@rodrigoy
Kanban: The Flow Hour

---
Kanban Assessment
What do you know about Kanban?
(Mind Map)

---
Before we start: The Job!
Join groups of 4-7 people.
The deliverables:
- UI Sketch (one sheet)
- Test Case (one sheet)
- CRC Cards or Class Diagram (index card or sheet)
  (Domain Classes Only – examples Order, Invoice, Customer, Product)

---
UI Sketch (Paper Prototyping)
All must look like
One per sheet

---
Test Case Example
Feature: Signin
Success Scenario:
When I type a valid username and password
And click “Submit”
Then I see the User Profile
Fail Scenario:
When I type a invalid username or password
And click “Submit”
I see the error message “Permission Denied”

---
CRC Card / Class Diagram

---
Case Study:
Corporate Social Network
(Orkut/Facebook Style)
Product Vision: “The system should improve social online interaction inside the company by linking workers profiles as friends, so they can exchange messages and discuss ideas on communities/groups.”

---
Round 1: In the beginning the caos...
Use paper and index card to create the deliverables for the system. Poor quality will be rejected by the user.
Policy:
Production Delivery ASAP

---
Retrospective 1
- Did you deliver something?
- How do you evaluate? (1-5)
    - Quality
    - Team Focus
    - Work Visibility
    - Project Predictability
- What can we improve?

---
Using small batches: User Stories
Use Index Cards to write stories:
- View Worker Profile
- Write a Scrap
- Search Profile
- Create a Community
- Accept / Reject relationship request
- Write on the community discussion list
- Upload and Remove Photos (Worker Profile)
- Create my Profile
- Check community discussions

---
User Stories
- Ban worker from the community
- Edit my Profile
- View Scraps
- Show Worker relationships
- Write a Testimonial (friend workers only)
- Sign in
- Send a relationship request to a friend
- Search communities

---
User Stories
- Edit community profile
- Delete Profile
- Accept or Delete a Testimonial
- Delete Scraps
- Ignore Worker
- Remove relationship
- Moderate the community
- Post a comment (Photos)
- Join a community

---
Round 2: Small Batches
Continue! Create (or change) the deliverables
Policy:
- Production Delivery ASAP
- Work with small batches (stories)

---
Retrospective 2
- Did you deliver something?
- How do you evaluate? (1-5)
    - Quality
    - Team Focus
    - Work Visibility
    - Project Predictability
- What can we improve?

---
First Kanban
Try your first cards board wall. Make it show the current work status. Improve the workflow visualization.

---
Round 3: Visualize the Workflow...
Continue! Create (or change) the deliverables
Policy:
- Production Delivery ASAP
- Work with small batches (stories)
- Make the work visible, keep the board up-to-date

---
Retrospective 3
- Did you deliver something?
- How do you evaluate? (1-5)
    - Quality
    - Team Focus
    - Work Visibility
    - Project Predictability
- The card board wall reflects the work?
- What can we improve?

---
Priorization and User Acceptance
Update your Kanban. Now the work will be prioritized and accepted by the user.

---
Round 4: Priorization and User Acceptance...
Continue! Create (or change) the deliverables.
The trainer will emulate the user.
If he/she is busy stay in line!
Policy:
- Production Delivery ASAP
- Work with small batches (stories)
- Make the work visible, keep the board up-to-date
- The user (trainer) selects next stories to do (limit 2)
- The user accepts the stories after development
- The user can deploy to production “marketable” story sets

---
Retrospective 4
- Did you deliver something?
- How do you evaluate? (1-5)
    - Quality
    - Team Focus
    - Work Visibility
    - Project Predictability
- The card board wall reflects the work?
- What can we improve?

---
Limit the Work in Progress!
You can develop just ___ stories a time.
Don't fight it. Don't cheat it. Make it flow!
2, 3, ask the trainer...

---
Round 5: Limit the Work in Progress
Continue! Create (or change) the deliverables.
The trainer will emulate the user.
If he/she is busy stay in line!
Policy:
- Production Delivery ASAP
- Work with small batches (stories)
- Make the work visible, keep the board up-to-date
- The user (trainer) selects next stories to do (limit 2)
- The user accepts the stories after development
- The user can deploy to production “marketable” story sets
- Respect the development limit of ____

---
Retrospective 5
- Did you deliver something?
- How do you evaluate? (1-5)
    - Quality
    - Team Focus
    - Work Visibility
    - Project Predictability
- The card board wall reflects the work?
- How the limit affected development work?
- What can we improve?

---
Final Round: Deliver it!
Continue! Create (or change) the deliverables.
The trainer will emulate the user.
If he/she is busy stay in line!
Policy:
- Production Delivery ASAP
- Work with small batches (stories)
- Make the work visible, keep the board up-to-date
- The user (trainer) selects next stories to do (limit 2)
- The user accepts the stories after development
- The user can deploy to production “marketable” story sets
- Respect the development limit of ____

---
Final Retrospective
Closing Thoughts
- Chaos to Kanban System: What is your team story?
- How did the team behavior evolve?
- Is process and workflow visibility important?
- Do the practices improve predictability?
- Does the card board wall help?
- What do the limits impact on the system?
- What is a bottleneck?